# Music Recommendation with Contextual Bandits

Final 3-Week Plan — Team of 4 (Simplified)

One-page reference for execution. Full day-by-day detail and rationale live in the extended work plan.

# Recommendation workflow

- User requests a recommendation.

- User context is generated from historical listening behavior and current session information.

- Candidate Generation retrieves the Top-N most relevant songs from the feature store.

- The Contextual Bandit evaluates each candidate using the user context and song features.

- The song with the highest expected reward is recommended.

- User feedback (Play, Skip, Like, Replay) is captured as the reward signal.

- The Contextual Bandit updates its policy based on the observed reward.

A contextual bandit requires:

- Context (x): information about the user and current session.

- Arms (A): the set of songs that can be recommended.

- Reward (r): user feedback after a recommendation.

# The story, in one line

FMA audio → extract features → Song Feature Store → Candidate Generator → User Context Builder → contextual bandit picks recommendations → FastAPI serves Recommendation API → Kafka streams user feedback → Update rewards in Bandit Algo → MLflow tracks everything → Evidently watches for drift → Airflow retrains and redeploys.

# Datasets (locked — no further decision needed)

- Audio + features: FMA-small (8,000 tracks, 8 genres)

- User interactions / rewards: Last.fm-1K — fall back to a synthetic simulator if matching to FMA gets messy

# Team — 4 parallel tracks

| Owner | Owns |
| --- | --- |
| Person A — Data & Features | Audio feature extraction (librosa) → Parquet feature store + read API + user context builder (genre affinity + session features) |
| Person B — ML / Bandit | Reward simulator + ε-greedy, UCB, Thompson Sampling, LinUCB + offline comparison |
| Person C — Serving & Streaming | FastAPI service, Kafka (producer/consumer), Docker, CI/CD, canary/rollback |
| Person D — MLOps & Orchestration | MLflow tracking, Evidently drift detection, dashboard, Airflow retraining DAG |

Day 1: all four align on the Parquet schema, the API contract, and the Kafka topic names before anyone codes. This is the one meeting that can't slip.

# Three-week arc

| Week | Goal | Each person delivers |
| --- | --- | --- |
| 1 — Build | Every core piece works standalone | Feature pipeline running • 4 bandit algorithms implemented • FastAPI + Kafka scaffolded and talking to each other • MLflow + Airflow containers up with a placeholder run/DAG |
| 2 — Integrate | All pieces connected into one live loop | Feature store feeds the bandit • API calls flow through Kafka • every call logged to MLflow • drift checks running • first manual end-to-end Airflow run |
| 3 — Automate & polish | System runs and heals itself | Canary rollout + rollback • final algorithm comparison • CI/CD deploys on push • Airflow DAG runs on a schedule • dashboard + docs + demo |

# Tech stack

| Layer | Tool |
| --- | --- |
| Features | librosa → Parquet |
| Bandit | Custom Python (ε-greedy, UCB, Thompson Sampling, LinUCB) |
| Serving | FastAPI + Docker |
| Streaming | Kafka — single broker, 2 topics |
| Tracking | MLflow |
| Drift | Evidently |
| Dashboard | Streamlit + Plotly |
| Orchestration | Airflow — LocalExecutor, 1 DAG |
| Deployment | Docker Compose + GitHub Actions |

# If behind schedule, simplify in this order

- 1. Shrink the Airflow DAG to 3 tasks (collect → retrain → register) instead of 5

- 2. Collapse Kafka to one topic instead of two

- 3. Ship one bandit policy instead of comparing two live

- 4. Drop the custom dashboard — use MLflow's and Airflow's built-in UIs

Never drop: Kafka running end to end, Airflow running end to end, and the core loop (features → bandit → API → feedback → MLflow). These are graded.

# Technical implementation steps

Concrete, in-order steps per component. Follow within each track; tracks run in parallel per the 3-week arc above.

## 1. Feature extraction (Person A)

- pip install librosa pandas pyarrow soundfile

- Download FMA-small + metadata (tracks.csv, genres.csv); load into pandas, filter to the 8 top-level genres

- Write extract_features(path) → dict: MFCC (20 coeffs, mean+var), chroma, tempo, spectral contrast, ZCR, RMS energy

- Run extraction across the dataset with a multiprocessing pool; write output to features.parquet (one row per track_id)

- Add a thin read API: get_features(track_id) → np.array, backed by an in-memory dict loaded from Parquet at startup

def extract_features(path):
    y, sr = librosa.load(path, sr=22050, mono=True)
    mfcc = librosa.feature.mfcc(y=y, sr=sr, n_mfcc=20)
    chroma = librosa.feature.chroma_stft(y=y, sr=sr)
    tempo, _ = librosa.beat.beat_track(y=y, sr=sr)
    contrast = librosa.feature.spectral_contrast(y=y, sr=sr)
    return {
        "mfcc_mean": mfcc.mean(axis=1).tolist(), "mfcc_var": mfcc.var(axis=1).tolist(),
        "chroma_mean": chroma.mean(axis=1).tolist(), "tempo": float(tempo),
        "contrast_mean": contrast.mean(axis=1).tolist(),
    }

## 2. User context construction (Person A)

Last.fm only gives you (user, timestamp, artist, track) events — not a context vector. This step converts that raw history into the context (x) the bandit needs, and is the direct answer to “how do we know what kind of songs a user likes.”

- Join reconciled Last.fm interactions (output of reconcile_datasets.py) to FMA metadata so every play event carries a genre + audio-feature vector, not just a track name

- Long-term taste: recency-weighted genre affinity — exponential decay by play age (e.g. 30-day half-life) so recent listening outweighs old listening rather than a flat all-time count

- Short-term taste: average the audio features (tempo, MFCC, chroma) of the user's last N plays (e.g. 10) — captures the mood of the current session, separate from long-term genre preference

- Concatenate [genre affinity vector] + [session audio-feature average] (+ time-of-day one-hot if available) into one context vector — this is what LinUCB and the other bandits consume as x

- Cold start: users with no history yet get a neutral/uniform context vector so the API never crashes on a new user — the bandit just explores more for them until real history accumulates

def build_user_context(user_id, plays, track_genre, feature_store, genre_list,
                        half_life_days=30, session_n=10):
    user_plays = plays[plays["user_id"] == user_id]
    if user_plays.empty:
        return default_context(genre_list, feature_store.n_features)  # cold start

    now = user_plays["timestamp"].max()
    age_days = (now - user_plays["timestamp"]).dt.total_seconds() / 86400
    weight = 0.5 ** (age_days / half_life_days)          # recency decay

    genre = user_plays["fma_track_id"].map(track_genre)
    genre_weight = weight.groupby(genre).sum()
    genre_vec = np.array([genre_weight.get(g, 0.0) for g in genre_list])
    genre_vec = genre_vec / (genre_vec.sum() + 1e-9)      # long-term taste

    recent_ids = user_plays.sort_values("timestamp")["fma_track_id"].tail(session_n)
    session_feats = np.mean([feature_store.get_features(t) for t in recent_ids], axis=0)

    return np.concatenate([genre_vec, session_feats])     # final context x

If reconciliation coverage is too low and the team is on the synthetic simulator instead: this step gets simpler, not harder — each synthetic user already has a known generated genre-affinity distribution, so build_user_context just reads that distribution directly instead of aggregating real play history.

## 3. Bandit algorithms (Person B)

- pip install numpy scipy

- Define a common interface: select_action(context, arms) → arm_id, and update(arm_id, context, reward)

- Implement in order: Random → ε-Greedy → UCB1 → Thompson Sampling (Beta priors) → LinUCB (context-aware, ridge regression per arm)

- Build a replay evaluator: for each historical (context, action, reward) triple, only update the policy if its chosen action matches the logged action (standard offline bandit replay method)

- Run all 4 policies through the replay evaluator on the reward dataset; log CTR, average reward, cumulative regret per policy to a comparison table

class LinUCB:
    def __init__(self, n_arms, n_features, alpha=1.0):
        self.A = [np.eye(n_features) for _ in range(n_arms)]
        self.b = [np.zeros(n_features) for _ in range(n_arms)]
        self.alpha = alpha
    def select_action(self, context):
        scores = []
        for a in range(len(self.A)):
            A_inv = np.linalg.inv(self.A[a])
            theta = A_inv @ self.b[a]
            ucb = theta @ context + self.alpha * np.sqrt(context @ A_inv @ context)
            scores.append(ucb)
        return int(np.argmax(scores))
    def update(self, arm, context, reward):
        self.A[arm] += np.outer(context, context)
        self.b[arm] += reward * context

## 4. FastAPI service + Kafka (Person C)

- pip install fastapi uvicorn kafka-python pydantic

- Scaffold endpoints: POST /recommend, POST /feedback, GET /metrics, GET /health

- On /recommend: look up context features → call bandit.select_action() → publish event to Kafka topic recommendation-events → return track_id

- On /feedback: publish {track_id, action, reward} to Kafka topic user-feedback

- Run a background consumer thread/process reading user-feedback → calls bandit.update() and writes to the MLflow-logged reward log

- docker run confluentinc/cp-kafka in KRaft mode locally first; move to docker-compose once producer/consumer both work

@app.post("/recommend")
def recommend(user_id: str):
    context = get_context_features(user_id)
    track_id = bandit.select_action(context)
    producer.send("recommendation-events", {"user_id": user_id, "track_id": track_id})
    return {"track_id": track_id}

@app.post("/feedback")
def feedback(user_id: str, track_id: str, action: str):
    reward = REWARD_MAP[action]  # completed:+1, liked:+2, playlist:+3, skip:-1, replay:+2
    producer.send("user-feedback", {"user_id": user_id, "track_id": track_id, "reward": reward})
    return {"status": "ok"}

## 5. MLflow + Evidently (Person D)

- docker-compose up mlflow (backend store: sqlite or postgres, artifact store: local volume)

- In the Kafka consumer, wrap each bandit.update() call in an mlflow.start_run(): log params (policy name, alpha/epsilon), log metrics (reward, running CTR, regret) per event or batched every N events

- Register the best-performing policy per algorithm as a model version: LinUCB-v1, Thompson-v1, via mlflow.register_model

- pip install evidently — build a feature-drift report comparing this week's feature distribution to the training baseline; schedule it to run daily against the Parquet store

- Build the Streamlit dashboard reading directly from the MLflow tracking store (mlflow.search_runs) — plot CTR, reward, and regret over time

## 6. Airflow DAG (Person D)

- docker-compose up airflow-webserver airflow-scheduler (LocalExecutor, Postgres metadata DB)

- Create one DAG file: dags/retrain_policy.py with 5 tasks chained in order

- Schedule: @hourly (or manual trigger for the demo); each task is a PythonOperator calling a function in the shared codebase

with DAG("retrain_policy", schedule="@hourly", catchup=False) as dag:
    collect = PythonOperator(task_id="collect_feedback", python_callable=collect_from_kafka)
    update_features = PythonOperator(task_id="update_features", python_callable=refresh_feature_store)
    retrain = PythonOperator(task_id="retrain_policy", python_callable=retrain_bandit)
    evaluate = PythonOperator(task_id="evaluate", python_callable=evaluate_against_holdout)
    register = PythonOperator(task_id="register_and_flag", python_callable=register_in_mlflow)
    collect >> update_features >> retrain >> evaluate >> register

## 7. Docker Compose + CI/CD (Person C, week 3)

- One docker-compose.yml with services: api, kafka, mlflow, airflow-webserver, airflow-scheduler, postgres, dashboard

- docker compose up should bring up the entire stack from a clean checkout — this is what gets demoed

- GitHub Actions workflow: on push to main → lint (ruff/flake8) → run unit tests (pytest, covers bandit algorithms + API contract) → build Docker image → push to registry

- Canary: FastAPI reads an env var MODEL_VERSION; a simple traffic-split (e.g. 90/10 by user_id hash) routes a small slice of users to the newly registered model version before flipping fully

# Final deliverables checklist

- Feature extraction pipeline + Parquet store

- Dataset reconciliation (FMA ↔ Last.fm) with a measured match rate + go/no-go on the real join vs. the synthetic simulator

- User context builder: recency-weighted genre affinity + session-level audio features, with a cold-start default

- 4 bandit algorithms + comparison report

- Dockerized FastAPI service (Swagger docs)

- Kafka pipeline: producer + consumer, dockerized

- MLflow tracking + model registry

- Evidently drift reports + dashboard

- Airflow DAG: collect → retrain → evaluate → register → deploy

- docker-compose full stack + CI/CD

- Architecture doc, README, recorded demo