Music Recommendation with Contextual Bandits

Execution Spec for Claude Code Agents — 3-Week Build

This document turns the team's finalized sprint plan into a spec a coding agent (Claude Code) can execute directly: repository layout, environment bootstrap, data/API contracts, and a per-track build sequence with file paths, step-by-step instructions, acceptance criteria, and a ready-to-paste starter prompt. Each of the four tracks below can be handed to its own agent session run by that track's owner; Section 3 (contracts) and Section 4 (bootstrap) should be done once, together, before any track starts.

# 1. How to use this document

- Do the Day-1 alignment meeting first. Freeze the schema in Section 3 (Parquet columns, Kafka topics, API routes) — every track below assumes those contracts are fixed.

- One person runs the bootstrap in Section 4 and commits the resulting skeleton repo. Everyone branches from it.

- Each owner opens a Claude Code session in their track's directory and pastes that track's "Starter prompt" (end of each track section) as the first message, then iterates.

- An agent should not modify another track's directory without checking in — cross-track changes go through the API/Kafka/Parquet contracts in Section 3, not shared code edits.

- Before merging to main, an agent must satisfy the "Acceptance criteria" list for its own track. CI (Section 9) re-checks a subset of these automatically.

- If the team falls behind, apply the descope order in Section 10 — in order, top to bottom, never skipping to a lower item early.

# 2. System architecture (recap)

Kept identical to the reference plan; repeated here so the agent has the target shape in context without needing the original document.

- User requests a recommendation.

- User context is built from historical listening behavior + current session.

- Candidate Generation retrieves Top-N songs from the feature store.

- The Contextual Bandit scores each candidate using context + song features.

- The highest-expected-reward song is returned.

- User feedback (Play, Skip, Like, Replay) is captured as the reward signal.

- The Bandit updates its policy from the observed reward.

One-line data flow: FMA audio → librosa feature extraction → Song Feature Store (Parquet) → Candidate Generator → User Context Builder → Bandit picks a track → FastAPI serves /recommend → Kafka streams feedback → Bandit updates → MLflow logs everything → Evidently watches drift → Airflow retrains and redeploys.

# 3. Repository structure

Single monorepo, one top-level directory per track, plus a shared contracts package that nothing else may fork a copy of.

music-bandit/

├── data/                      # Person A

│   ├── extract_features.py

│   ├── reconcile_datasets.py

│   ├── build_user_context.py

│   ├── feature_store.py       # get_features() read API

│   └── features.parquet       # generated, gitignored

├── bandit/                    # Person B

│   ├── policies/

│   │   ├── random_policy.py

│   │   ├── epsilon_greedy.py

│   │   ├── ucb1.py

│   │   ├── thompson_sampling.py

│   │   └── linucb.py

│   ├── replay_evaluator.py

│   └── compare_policies.py

├── service/                   # Person C

│   ├── main.py                # FastAPI app

│   ├── kafka_producer.py

│   ├── kafka_consumer.py

│   ├── schemas.py             # pydantic request/response models

│   └── Dockerfile

├── mlops/                     # Person D

│   ├── tracking.py            # mlflow helpers

│   ├── drift_report.py        # evidently

│   ├── dashboard.py           # streamlit

│   └── dags/

│       └── retrain_policy.py

├── contracts/                 # shared, frozen after Day 1

│   ├── parquet_schema.md

│   ├── kafka_topics.md

│   └── openapi_notes.md

├── tests/

│   ├── test_bandit_policies.py

│   └── test_api_contract.py

├── docker-compose.yml         # Person C, week 3

├── .github/workflows/ci.yml   # Person C, week 3

└── README.md

## 3.1 Datasets (locked)

- Audio + features: FMA-small — 8,000 tracks, 8 genres.

- Interactions / rewards: Last.fm-1K — fall back to the synthetic simulator if FMA↔Last.fm matching is too messy (decision rule lives in the dataset connection guide already produced).

## 3.2 Parquet feature-store schema — frozen contract

| Column | Type | Notes |
| --- | --- | --- |
| track_id | string | FMA track id, primary key |
| genre | string | one of the 8 FMA top-level genres |
| mfcc_mean | float32[20] | librosa MFCC, mean over frames |
| mfcc_var | float32[20] | librosa MFCC, variance over frames |
| chroma_mean | float32[12] | librosa chroma_stft, mean over frames |
| tempo | float32 | librosa beat_track estimate |
| contrast_mean | float32[7] | librosa spectral_contrast, mean |

## 3.3 Kafka topics — frozen contract

| Topic | Producer | Consumer | Payload |
| --- | --- | --- | --- |
| recommendation-events | FastAPI /recommend | MLflow logger | {user_id, track_id, policy, timestamp} |
| user-feedback | FastAPI /feedback | Bandit update worker | {user_id, track_id, action, reward, timestamp} |

Single broker, both topics on it. If Kafka needs to shrink under time pressure, collapse to one topic before ever dropping Kafka itself (see Section 10).

## 3.4 REST API — frozen contract

| Method & path | Request | Response |
| --- | --- | --- |
| POST /recommend | user_id: str | {track_id: str} |
| POST /feedback | user_id, track_id, action | {status: "ok"} |
| GET /metrics | — | running CTR, reward, regret |
| GET /health | — | {status: "ok"} |

# 4. Global bootstrap — run once before any track starts

One person runs this, commits the skeleton, and everyone branches from it.

git init music-bandit && cd music-bandit

python -m venv .venv && source .venv/bin/activate

pip install librosa pandas pyarrow soundfile numpy scipy \

fastapi uvicorn kafka-python pydantic \

mlflow evidently streamlit plotly \

apache-airflow pytest ruff

mkdir -p data bandit/policies service mlops/dags contracts tests

docker network create bandit-net

# scaffold empty contract files — fill in Section 3 content, then freeze

touch contracts/parquet_schema.md contracts/kafka_topics.md contracts/openapi_notes.md

Day-1 gate Do not let any track start coding against the feature store, Kafka topics, or API routes until contracts/ is filled in and everyone has read it. Renegotiating a contract mid-week costs more than the meeting does.

# 5. Track build specs

## 5.1. Data & Features — Track A

| Field | Value |
| --- | --- |
| Owner | Person A |
| Depends on | Contracts frozen (3.2, 3.3) |
| Objective | Turn raw FMA audio into a queryable feature store, and raw Last.fm play history into the per-user context vectors the bandit consumes. |

Files this track creates

- data/extract_features.py — batch feature extraction over FMA-small

- data/reconcile_datasets.py — join Last.fm plays to FMA track_ids, output a match-rate report

- data/feature_store.py — get_features(track_id) read API backed by features.parquet

- data/build_user_context.py — recency-weighted genre affinity + session audio-feature average

Build steps (in order)

- pip install librosa pandas pyarrow soundfile.

- Download FMA-small + metadata (tracks.csv, genres.csv); load with pandas; filter to the 8 top-level genres.

- Implement extract_features(path) returning MFCC (20 coeffs, mean+var), chroma, tempo, spectral contrast, ZCR, RMS energy.

- Run extraction with a multiprocessing pool across the dataset; write one row per track_id to features.parquet matching the schema in 3.2.

- Build get_features(track_id) -> np.array as an in-memory dict loaded from Parquet at startup; this is what service/main.py imports.

- Write reconcile_datasets.py: join Last.fm (user, timestamp, artist, track) events to FMA metadata; measure match rate; if too low, flip to the synthetic simulator per the existing decision rule.

- Implement build_user_context(user_id, ...): recency-weighted genre affinity (exponential decay, ~30-day half-life) concatenated with the mean audio features of the user's last N (~10) plays; return a neutral/uniform vector for cold-start users.

Reference implementation

def extract_features(path):

y, sr = librosa.load(path, sr=22050, mono=True)

mfcc = librosa.feature.mfcc(y=y, sr=sr, n_mfcc=20)

chroma = librosa.feature.chroma_stft(y=y, sr=sr)

tempo, _ = librosa.beat.beat_track(y=y, sr=sr)

contrast = librosa.feature.spectral_contrast(y=y, sr=sr)

return {

"mfcc_mean": mfcc.mean(axis=1).tolist(), "mfcc_var": mfcc.var(axis=1).tolist(),

"chroma_mean": chroma.mean(axis=1).tolist(), "tempo": float(tempo),

"contrast_mean": contrast.mean(axis=1).tolist(),

}

def build_user_context(user_id, plays, track_genre, feature_store, genre_list,

half_life_days=30, session_n=10):

user_plays = plays[plays["user_id"] == user_id]

if user_plays.empty:

return default_context(genre_list, feature_store.n_features)  # cold start

now = user_plays["timestamp"].max()

age_days = (now - user_plays["timestamp"]).dt.total_seconds() / 86400

weight = 0.5 ** (age_days / half_life_days)

genre = user_plays["fma_track_id"].map(track_genre)

genre_weight = weight.groupby(genre).sum()

genre_vec = np.array([genre_weight.get(g, 0.0) for g in genre_list])

genre_vec = genre_vec / (genre_vec.sum() + 1e-9)

recent_ids = user_plays.sort_values("timestamp")["fma_track_id"].tail(session_n)

session_feats = np.mean([feature_store.get_features(t) for t in recent_ids], axis=0)

return np.concatenate([genre_vec, session_feats])

Acceptance criteria — track is done when:

- features.parquet exists, one row per FMA-small track_id, columns match 3.2 exactly.

- get_features(track_id) returns a numpy array in under 5ms after warm start (dict lookup, no disk I/O per call).

- reconcile_datasets.py prints a match-rate percentage and a go/no-go recommendation (real join vs. synthetic simulator).

- build_user_context() returns a fixed-length vector for both a warm user and a cold-start user, and never raises on an unknown user_id.

Starter prompt for the coding agent

You are implementing Track A (Data & Features) of the music-bandit repo.

Read contracts/parquet_schema.md and contracts/kafka_topics.md first — do not deviate from the

column names/types there. Build, in order: extract_features.py (librosa, multiprocessing over

FMA-small, output data/features.parquet), feature_store.py (get_features(track_id) in-memory

read API), reconcile_datasets.py (join Last.fm to FMA, print match-rate + go/no-go), then

build_user_context.py (recency-weighted genre affinity + session audio average, with a

cold-start default). Write a pytest for each file before moving to the next. Stop and ask before

changing any column name in the Parquet schema — other tracks depend on it.

## 5.2. ML / Bandit — Track B

| Field | Value |
| --- | --- |
| Owner | Person B |
| Depends on | None (can build/test against synthetic contexts before Track A finishes) |
| Objective | Implement and offline-compare four bandit policies behind one interface, culminating in LinUCB as the production policy. |

Files this track creates

- bandit/policies/random_policy.py

- bandit/policies/epsilon_greedy.py

- bandit/policies/ucb1.py

- bandit/policies/thompson_sampling.py

- bandit/policies/linucb.py

- bandit/replay_evaluator.py

- bandit/compare_policies.py

Build steps (in order)

- pip install numpy scipy.

- Define the common interface every policy implements: select_action(context, arms) -> arm_id, and update(arm_id, context, reward).

- Implement in this order: Random, then epsilon-Greedy, then UCB1, then Thompson Sampling (Beta priors), then LinUCB (ridge regression per arm).

- Build replay_evaluator.py: for each historical (context, action, reward) triple, only update the policy when its chosen action matches the logged action (standard offline bandit replay).

- Run all four policies through the replay evaluator on the reward dataset; log CTR, average reward, and cumulative regret per policy to a comparison table in compare_policies.py.

Reference implementation

class LinUCB:

def __init__(self, n_arms, n_features, alpha=1.0):

self.A = [np.eye(n_features) for _ in range(n_arms)]

self.b = [np.zeros(n_features) for _ in range(n_arms)]

self.alpha = alpha

def select_action(self, context):

scores = []

for a in range(len(self.A)):

A_inv = np.linalg.inv(self.A[a])

theta = A_inv @ self.b[a]

ucb = theta @ context + self.alpha * np.sqrt(context @ A_inv @ context)

scores.append(ucb)

return int(np.argmax(scores))

def update(self, arm, context, reward):

self.A[arm] += np.outer(context, context)

self.b[arm] += reward * context

Acceptance criteria — track is done when:

- All five files expose the same select_action / update interface — service/main.py can swap policies via a config flag with zero code changes.

- replay_evaluator.py produces CTR, average reward, and cumulative regret for each policy on the same held-out log.

- compare_policies.py output shows LinUCB beating Random on cumulative regret on the replay set.

- Unit tests cover: matrix inversion stability in LinUCB (no NaNs after 1000 updates), and correct arm-count handling for all five policies.

Starter prompt for the coding agent

You are implementing Track B (Bandit algorithms) of the music-bandit repo, in bandit/.

Define a shared interface (select_action(context, arms), update(arm_id, context, reward)) and

implement Random, epsilon-Greedy, UCB1, Thompson Sampling, and LinUCB against it, in that order,

each with a unit test before moving on. You can develop against synthetic random contexts

before Track A's feature store is ready — just match the vector length Track A documents in

contracts/. Finish with replay_evaluator.py (offline replay evaluation: only update on a logged-

action match) and compare_policies.py that prints CTR / avg reward / cumulative regret per

policy. Do not let LinUCB's matrix inversion go unguarded — add a small ridge term if it becomes

singular during testing.

## 5.3. Serving & Streaming — Track C (Week 1–2)

| Field | Value |
| --- | --- |
| Owner | Person C |
| Depends on | API contract (3.4) and Kafka contract (3.3) frozen |
| Objective | Stand up the FastAPI service and Kafka producer/consumer that connect the feature store and bandit to real request/feedback traffic. |

Files this track creates

- service/main.py

- service/schemas.py

- service/kafka_producer.py

- service/kafka_consumer.py

- service/Dockerfile

Build steps (in order)

- pip install fastapi uvicorn kafka-python pydantic.

- Scaffold endpoints exactly as in contract 3.4: POST /recommend, POST /feedback, GET /metrics, GET /health.

- On /recommend: look up context via data/feature_store.py + data/build_user_context.py -> call bandit.select_action() -> publish to Kafka topic recommendation-events -> return {track_id}.

- On /feedback: map action -> reward (completed:+1, liked:+2, playlist:+3, skip:-1, replay:+2), publish to Kafka topic user-feedback.

- Run a background consumer thread/process reading user-feedback -> calls bandit.update() and writes to the MLflow-logged reward log (mlops/tracking.py, Track D).

- docker run confluentinc/cp-kafka in KRaft mode locally first to validate producer/consumer end to end; move to docker-compose (Section 8) once both sides work.

Reference implementation

@app.post("/recommend")

def recommend(user_id: str):

context = get_context_features(user_id)

track_id = bandit.select_action(context)

producer.send("recommendation-events", {"user_id": user_id, "track_id": track_id})

return {"track_id": track_id}

@app.post("/feedback")

def feedback(user_id: str, track_id: str, action: str):

reward = REWARD_MAP[action]  # completed:+1, liked:+2, playlist:+3, skip:-1, replay:+2

producer.send("user-feedback", {"user_id": user_id, "track_id": track_id, "reward": reward})

return {"status": "ok"}

Acceptance criteria — track is done when:

- docker run confluentinc/cp-kafka (KRaft mode) plus uvicorn locally: a POST /recommend followed by a POST /feedback round-trips through both Kafka topics and the consumer calls bandit.update().

- /health returns 200 with Kafka and feature-store both reachable; returns a clear error state if either is down.

- Swagger docs at /docs render all four routes matching contract 3.4 exactly (no undocumented params).

- Load: 100 sequential /recommend calls complete without a Kafka producer error.

Starter prompt for the coding agent

You are implementing Track C (Serving & Streaming, Week 1-2 portion) of the music-bandit repo,

in service/. Read contracts/openapi_notes.md and contracts/kafka_topics.md first and match them

exactly. Build service/main.py with the four routes from the API contract, wiring /recommend to

data/feature_store.py + bandit/policies/* (Tracks A and B — stub them with a fake if not ready

yet, but keep the same call signature), and service/kafka_producer.py /

service/kafka_consumer.py for the two topics. Get it running against a local single-broker

Kafka in KRaft mode before touching docker-compose. Write a test that round-trips a

recommend -> feedback -> consumer-update cycle end to end.

## 5.4. MLOps & Orchestration — Track D

| Field | Value |
| --- | --- |
| Owner | Person D |
| Depends on | Track C's Kafka consumer hook point (can scaffold in parallel with a stub) |
| Objective | Track every bandit update in MLflow, watch for feature drift with Evidently, visualize both in a Streamlit dashboard, and automate retraining with one Airflow DAG. |

Files this track creates

- mlops/tracking.py

- mlops/drift_report.py

- mlops/dashboard.py

- mlops/dags/retrain_policy.py

Build steps (in order)

- docker-compose up mlflow (backend store: sqlite or postgres; artifact store: local volume).

- In the Kafka consumer's update path, wrap each bandit.update() call in mlflow.start_run(): log params (policy name, alpha/epsilon) and metrics (reward, running CTR, regret) per event or batched every N events.

- Register the best-performing policy per algorithm as a model version (e.g. LinUCB-v1, Thompson-v1) via mlflow.register_model.

- pip install evidently; build a feature-drift report comparing this week's feature distribution to the training baseline; schedule it daily against the Parquet store.

- Build the Streamlit dashboard reading directly from the MLflow tracking store (mlflow.search_runs) to plot CTR, reward, and regret over time.

- docker-compose up airflow-webserver airflow-scheduler (LocalExecutor, Postgres metadata DB).

- Create dags/retrain_policy.py with 5 tasks chained in order, scheduled @hourly (or manual trigger for the demo).

Reference implementation

with DAG("retrain_policy", schedule="@hourly", catchup=False) as dag:

collect = PythonOperator(task_id="collect_feedback", python_callable=collect_from_kafka)

update_features = PythonOperator(task_id="update_features", python_callable=refresh_feature_store)

retrain = PythonOperator(task_id="retrain_policy", python_callable=retrain_bandit)

evaluate = PythonOperator(task_id="evaluate", python_callable=evaluate_against_holdout)

register = PythonOperator(task_id="register_and_flag", python_callable=register_in_mlflow)

collect >> update_features >> retrain >> evaluate >> register

Acceptance criteria — track is done when:

- Every bandit.update() call in the running service produces one MLflow run with policy name + reward/CTR/regret logged.

- mlflow models list shows at least one registered model version.

- Evidently drift report runs against the Parquet store and produces a report file without manual intervention.

- Streamlit dashboard loads and plots CTR/reward/regret sourced live from mlflow.search_runs (no hardcoded data).

- airflow dags trigger retrain_policy completes all 5 tasks successfully end to end at least once (manual trigger is acceptable for the demo).

Starter prompt for the coding agent

You are implementing Track D (MLOps & Orchestration) of the music-bandit repo, in mlops/.

Start with tracking.py: helper functions to open an mlflow run and log policy name + reward/

CTR/regret metrics, designed to be called from service/kafka_consumer.py's update path (Track

C) — coordinate the exact call signature with Track C rather than guessing it. Then

drift_report.py using evidently against data/features.parquet (Track A) vs. a stored baseline.

Then dashboard.py in Streamlit reading only from mlflow.search_runs, no hardcoded data. Finish

with mlops/dags/retrain_policy.py: exactly 5 chained PythonOperator tasks (collect, update

features, retrain, evaluate, register), schedule=@hourly, catchup=False. Get one full manual

DAG run green before adding the schedule.

## 5.5. Docker Compose + CI/CD — Track C, Week 3

| Field | Value |
| --- | --- |
| Owner | Person C |
| Depends on | Tracks A–D each individually runnable |
| Objective | Bring the entire stack up from a clean checkout with one command, add automated lint/test/build on every push, and support a canary rollout. |

Files this track creates

- docker-compose.yml

- .github/workflows/ci.yml

Build steps (in order)

- Write one docker-compose.yml with services: api, kafka, mlflow, airflow-webserver, airflow-scheduler, postgres, dashboard.

- Verify docker compose up brings up the entire stack from a clean checkout — this is what gets demoed.

- Add a GitHub Actions workflow: on push to main -> lint (ruff/flake8) -> run unit tests (pytest, covering bandit algorithms + API contract) -> build Docker image -> push to registry.

- Add canary support: FastAPI reads env var MODEL_VERSION; route a small slice of users to a newly registered model version via a 90/10 traffic split by user_id hash before flipping fully.

Acceptance criteria — track is done when:

- git clone <repo> && docker compose up on a clean machine brings up all seven services with no manual steps.

- A push to main triggers the GitHub Actions workflow and it goes green (lint, tests, build) within a normal CI runtime.

- Setting MODEL_VERSION and the traffic-split hash routes roughly 10% of simulated user_ids to the new version — verified with a quick script, not eyeballed.

Starter prompt for the coding agent

You are implementing the Week 3 portion of Track C (music-bandit repo): docker-compose.yml and

.github/workflows/ci.yml. All of api, kafka, mlflow, airflow-webserver, airflow-scheduler,

postgres, and dashboard need to be defined as services that come up together from a clean

checkout with one `docker compose up`. Then add a GitHub Actions workflow on push to main:

ruff lint -> pytest -> docker build -> push to registry. Finally add canary support to

service/main.py: read MODEL_VERSION from env and route ~10% of user_ids (by hash) to it. Verify

the traffic split with a small script that hashes 1000 sample user_ids and reports the actual

percentage routed.

# 6. Non-negotiables for any coding agent on this project

Hard constraints — never descope these Kafka running end to end, Airflow running end to end, and the core loop (features -> bandit -> API -> feedback -> MLflow) are graded. An agent must not propose replacing Kafka with a direct function call or Airflow with a cron script, even temporarily, without an explicit human decision to do so.

- Don't rename or restructure the Parquet columns, Kafka topics, or REST routes in Section 3 without updating contracts/ and notifying the other tracks — they are read by code an agent in another session cannot see.

- Don't commit dataset files (FMA audio, Last.fm raw dumps) or features.parquet to git — .gitignore them; document the download command instead.

- Don't swap the synthetic simulator in as the default silently — the go/no-go in reconcile_datasets.py must be visible in its output, and the decision documented in the final report.

- Every new Python file gets at least one pytest before the next file is started — this project is graded partly on the CI pipeline actually catching things.

# 7. Descope order — if behind schedule

Apply strictly top to bottom. Do not skip ahead to a lower item while a higher one is still untried.

- Shrink the Airflow DAG to 3 tasks (collect -> retrain -> register) instead of 5.

- Collapse Kafka to one topic instead of two.

- Ship one bandit policy instead of comparing two live.

- Drop the custom Streamlit dashboard — use MLflow's and Airflow's built-in UIs instead.

# 8. Definition of done — final deliverables checklist

| Deliverable | Verified by |
| --- | --- |
| Feature extraction pipeline + Parquet store | Track A acceptance criteria (5.1) |
| Dataset reconciliation with measured match rate + go/no-go | reconcile_datasets.py output |
| User context builder with cold-start default | Track A acceptance criteria (5.1) |
| 4 bandit algorithms + comparison report | Track B acceptance criteria (5.2) |
| Dockerized FastAPI service with Swagger docs | Track C acceptance criteria (5.3) |
| Kafka pipeline: producer + consumer, dockerized | Track C acceptance criteria (5.3) |
| MLflow tracking + model registry | Track D acceptance criteria (5.4) |
| Evidently drift reports + dashboard | Track D acceptance criteria (5.4) |
| Airflow DAG: collect -> retrain -> evaluate -> register | Track D acceptance criteria (5.4) |
| docker-compose full stack + CI/CD | Track C Week-3 acceptance criteria (5.5) |
| Architecture doc, README, recorded demo | Manual — assign to one owner in week 3 |